# SUTRA Backend Implementation Pack

Overclocked · CODEX 3.0 / PS6 · Version 1.0 draft · 11 October 2026

The companion openapi/openapi.yaml, migrations/001_core_schema.sql, and fixtures/demo_seed.json are included in the ZIP bundle. Important: the migration intentionally enables RLS but does not invent final policies. Phase 1 is incomplete until least-privilege grants/policies or validated narrow RPCs are added and role-tested. Synthetic data only.

# SUTRA Backend Documentation Pack

Team: Overclocked · Challenge: CODEX 3.0 / PS6 · Version: 1.0 draft · Basis date: 11 October 2026

This pack turns the supplied Elicit PS6 research bundle into phased backend work. It is deliberately conservative: the live MVP uses deterministic policies and human-reviewed actions, not an unvalidated dropout model.

## Start here

1. Read docs/00_PHASE_PLAN.md (docs/00_PHASE_PLAN.md).

2. Lock the scope in docs/01_SCOPE_AND_REQUIREMENTS.md (docs/01_SCOPE_AND_REQUIREMENTS.md).

3. Decide/record outstanding assumptions in docs/12_DECISIONS_AND_OPEN_QUESTIONS.md (docs/12_DECISIONS_AND_OPEN_QUESTIONS.md).

4. Complete schema and authorization foundations before writing feature routes.

5. Keep openapi/openapi.yaml (openapi/openapi.yaml) and migrations/001_core_schema.sql (migrations/001_core_schema.sql) aligned with the implementation.

## Pack contents

docs/00_PHASE_PLAN.md - phase sequence, dependencies and exit gates.

docs/01_SCOPE_AND_REQUIREMENTS.md - PS6 R1-R17 traceability.

docs/02_ARCHITECTURE.md - component boundaries, request/data flow.

docs/03_DATA_MODEL.md - ERD and data dictionary.

docs/04_AUTHORIZATION_PRIVACY.md - roles, capabilities, sensitive domains and negative tests.

docs/05_INGESTION_TEMPORAL_INTEGRITY.md - import and as-of/leakage rules.

docs/06_POLICY_AND_EVIDENCE.md - rules, signal explanations and replay.

docs/07_CASE_LIFECYCLE_AND_WORKER.md - state machine, assignment, deadline and outbox.

docs/08_API_CONTRACT.md - endpoint catalog and payload conventions.

docs/09_OUTCOMES_AUDIT_ANALYTICS.md - outcome semantics and cohort measures.

docs/10_TEST_AND_ACCEPTANCE_PLAN.md - acceptance gates and adversarial scenarios.

docs/11_DEPLOYMENT_RUNBOOK.md - setup, secrets, migrations, observability and demo.

docs/12_DECISIONS_AND_OPEN_QUESTIONS.md - assumptions and organizer questions.

docs/13_BACKEND_BACKLOG.md - ordered issue checklist.

openapi/openapi.yaml - starter OpenAPI 3.1 contract.

migrations/001_core_schema.sql - PostgreSQL/Supabase structural migration starter.

fixtures/demo_seed.json - explicitly synthetic seed contract.

.env.example - variable names/placeholders only.

decisions/ADR-*.md - architecture decision records.

## Non-negotiable invariants

1. A signal is not a diagnosis, sanction, or proof a student will fail.

2. A recommendation is not a completed intervention.

3. contact_attempted, student_reached, support_delivered, follow_up_completed, and outcome_known are distinct.

4. A decision only uses eligible evidence available by its declared cutoff.

5. Every signal references the policy version and minimal evidence packet that produced it.

6. Finance/counselling payloads must not leak into a general DTO or logs.

7. Overrides are reasoned and preserve prior decision history within an approved retention boundary.

8. Missing or stale observations produce unknown/insufficient_evidence, never an invented zero.

9. No endpoint or rule may impose punishment or infer psychological diagnoses.

10. Synthetic data or a before/after change cannot establish causal student outcome impact.

## Source basis

Elicit - PS6 SUTRA research report and build plan.md.

Elicit - PS6 requirement decomposition.csv.

Elicit - SUTRA MVP boundary and acceptance tests.csv.

Elicit - Ranked PS6 technical differentiators.csv.

Elicit - Algorithm choices and validation requirements.csv.

The supplied public-dataset suitability, competitor coverage and evidence-library files.

Current implementation references: Next.js Authentication and Authorization (https://nextjs.org/docs/app/guides/authentication), Supabase Row Level Security (https://supabase.com/docs/guides/database/postgres/row-level-security), PostgreSQL Constraints (https://www.postgresql.org/docs/current/ddl-constraints.html).

Status: implementation-ready draft for a synthetic-data hackathon prototype. Not production security certification, legal advice, proof of EduEagle integration, or evidence of efficacy.

# 00 · Backend Phase Plan

## Target outcome

Ship one complete PS6 support journey: simulated source data -> explainable signal -> human-reviewed recommendation -> assigned/accepted action -> deadline/escalation -> dated follow-up evidence -> outcome state -> protected cohort metrics.

## Phases and exit gates

| Phase | Name | Output | Exit gate |
| --- | --- | --- | --- |
| 0 | Scope/contracts | Requirement mapping, role/API decisions, open questions | Unknowns stay labelled; no fake EduEagle contract |
| 1 | Database/auth foundation | Migration, memberships, authorization helpers, tests | Forbidden data/action denied server-side |
| 2 | Import + temporal integrity | CSV/JSON ingest, validation, provenance, quality state | Duplicate/stale/missing/late/malformed records handled deterministically |
| 3 | Policy engine + evidence packet | Versioned deterministic evaluation and replayable evidence | Same frozen evidence + policy reproduces the same result |
| 4 | Recommendations + restricted routing | Intervention catalogue, review and override | Approve/modify/decline works; finance/counselling routes gated |
| 5 | Case lifecycle + worker | Assignment, acceptance, due dates, escalation, outbox retries | One complete case path; clock advance creates one escalation |
| 6 | Follow-up + outcomes + dashboard | Proof records, unknown/helped/not-helped, aggregates | Counts reconcile; activity is not mislabelled impact |
| 7 | Security/hardening | Negative authorization, replay and retention tests | Must-pass security/lifecycle suite passes or blocker is documented |
| 8 | Integration/demo | Reproducible seed, runbook, rehearsed flow | Fresh environment can demo without hand-editing database or metrics |

## Dependency order

1. Shared identifiers/enums/timestamps/roles/error shape/state transitions.

2. Schema and synthetic fixtures.

3. Authentication, membership and DAL authorization with negative tests.

4. Import validation and temporal fields.

5. Policy evaluator and evidence packet.

6. Signal review, case creation, owner assignment and history.

7. Worker/outbox and controlled demo clock.

8. Follow-ups, outcomes and derived cohort metrics.

9. Replay, adversarial testing, frontend integration and rehearsal.

## Definition of done for every phase

Acceptance tests are repeatable.

Inputs are validated; responses follow the API contract.

Mutations are authorized and valid under the state machine.

Sensitive payloads are absent from unauthorized responses and logs.

Important state changes have actor/system, timestamp, reason and event history.

README/API/migration docs are updated with behavior changes.

## Scope fence

Must build: all six simulated data domains; explainable signal; human-reviewed intervention; role-aware assignment; deadlines/escalation; follow-up proof; attributed outcome; leadership cohort trends; manual override; non-punitive safeguards.

Restricted options, not automatic operations: counselling referral and parent contact. Adult-student parent contact is not assumed authorized.

Defer: live EduEagle/SIS/LMS until a real schema/API/auth contract is supplied; predictive ML as a live decision-maker; RAG/LLM-owned workflow; graph DB; federated learning; microservices; native app; production multi-tenant assurance.

## If time slips

Preserve authorization -> full lifecycle -> temporal integrity -> audit/replay -> dashboard correctness. Cut optional model benchmark, workload optimization, policy editor, extra notification channels, animations and nonessential integration adapters first.

# 01 · Backend Scope and PS6 Traceability

## Product boundary

SUTRA is the PS6 intervention layer: authorized evidence, human decision, ownership, deadline, follow-up and outcome. It is not a new SIS/LMS, a clinical counselling-record system, an autonomous disciplinary tool, or a dropout-prediction-only product.

## Requirement-to-backend map

| ID | Requirement summarized from supplied PS6 matrix | Backend implementation | Judge verification |
| --- | --- | --- | --- |
| R1 | Convert early indicators into responsible, trackable support | Signal -> reviewed action -> case -> follow-up -> outcome | Complete one case and inspect history |
| R2 | Consent-aware 360-degree view | Role-filtered support DTO plus purpose authorization | Change role/purpose and inspect API response |
| R3 | Simulated attendance, academic, participation, fee, skills, faculty feedback | Ingest and join all six domains, with timestamps/completeness | Every domain visible to authorized role; no unauthorized fields |
| R4 | Explainable early-risk indicators | Versioned policy, evidence packet, window and quality state | Reproduce trigger; test stale/missing data |
| R5 | Intervention recommendations | Approved catalogue/decision table and human review | Change or decline an option and record reason |
| R6 | Assignment for faculty, HOD, mentor, counsellor, placement, finance | Role-aware owner/task, acceptance and handoff | Valid assignment works; forbidden assignment denied |
| R7 | Deadlines and escalation | Due timestamps, durable worker, idempotent escalation | Controlled clock yields one escalation |
| R8 | Outcome notes that show whether an intervention helped | Attributed outcome including unknown and follow-up window | Record outcome and preserve unknown where evidence is lacking |
| R9 | Cohort trends for leadership | Aggregate metrics, denominators and small-cell suppression | Reconcile counts against case/task/outcome rows |
| R10 | Role-based privacy | Server-side DAL + restrictive DB policies + domain separation | Negative tests for role/object/domain cross-access |
| R11 | Manual override | Reasoned override and prior decision history | Show previous and new decision references |
| R12 | No automatic punishment or psychological diagnosis | No sanction endpoint; sensitive referrals need human review | Negative test rejects punitive/diagnostic actions |
| R13 | Not an attendance dashboard/chatbot/prediction-only product | Lifecycle is the core route/UI | Demo must show support action and follow-up |
| R14 | Take responsible action after insight | Persist approved case, assign owner, record acceptance | Recommendation becomes a trackable case |
| R15 | Show signal, recommendation, assignment, follow-up proof, outcome dashboard | Linked records and synthetic end-to-end scenario | All stages are connected by case ID |
| R16 | Reference platform is EduEagle | Neutral adapter/import contract pending specification | Show import mapping; do not invent undocumented API |
| R17 | Advanced AI/graph/Rust/on-prem not explicit mandates | Rules-first modular monolith; additions need evidence gates | Explain why baseline is sufficient first |

Source: supplied Elicit - PS6 requirement decomposition.csv and research report. The matrix explicitly marks some integration, consent, role-breadth, intervention-menu and follow-up-proof details as organizer questions; this table does not resolve them by assumption.

## In scope for backend MVP

One synthetic demo institution; every institution-owned row carries institution_id.

Synthetic records across all six required domains.

Import validation, row-level errors, duplicate handling and provenance.

Time/freshness-aware deterministic signals.

Human review, alternative selection and reasoned override.

Cases, tasks, owner acceptance, handoffs, due dates and escalation.

Follow-up evidence and explicit outcome state.

Cohort metrics computed from DB data with definitions/denominators.

Per-request checks for institution, object, action, domain and purpose.

## Explicitly out of scope for live MVP

Prediction score as a requirement; automatic parent contact; diagnosis/sanctions; full finance or clinical records; assumed live EduEagle API; production multi-tenant guarantees; causal claims; learned intervention-effect optimization.

## Non-functional requirements

| Area | Requirement |
| --- | --- |
| Correctness | Deterministic rules/transitions; no hard-coded dashboard results |
| Privacy | Least privilege, restricted-domain DTOs, sanitized logs |
| Reliability | Idempotent imports/transitions/worker jobs |
| Audit | Actor/time/reason for review, override, assignment, escalation and outcome |
| Time | Preserve event, availability, ingestion and decision timestamps separately |
| Explainability | Trigger, source/evidence references, window, quality/freshness and policy version |
| Reproducibility | Resettable synthetic seed and clean database migration |

An academic/attendance signal warrants human review; it does not prove dropout, motivation, psychological state, or causation.

# 02 · Backend Architecture

## Decision

Use a modular monolith in the existing Next.js/TypeScript app, PostgreSQL, one auth provider, a versioned deterministic policy module, and a database-backed worker. Supabase is a pragmatic option for managed Postgres/Auth if the team understands its RLS/security model. Keep Python in an offline benchmark module unless a separate live ML service is genuinely justified.

flowchart TD
  U[Authorized client] --> R[Next.js Route Handler]
  R --> DAL[Server Data Access Layer]
  DAL --> A[Session + membership + purpose authorization]
  A --> DB[(PostgreSQL)]
  DAL --> P[Versioned policy evaluator]
  P --> E[Evidence packet + signal]
  E --> DB
  DB --> W[Durable worker / deadline scanner]
  W --> O[Notification outbox]
  O --> N[In-app demo adapter / approved notifier]
  DB --> Q[Aggregate query layer]
  Q --> R

## Modules

1. Identity/authorization: session, active membership, role capability, purpose.

2. Import: schemas, normalization, dedupe, batch status/errors, quality flags.

3. Evidence: dated observations, provenance and restricted-domain tables.

4. Policy: pure deterministic evaluator over a frozen evidence snapshot and immutable version.

5. Review: approval/alternative/decline and reasoned overrides.

6. Cases: state machine, owner, acknowledgement, tasks and history.

7. Worker/outbox: deadline scan, escalation, retry-safe notification intents.

8. Outcomes/analytics: follow-up evidence, outcome state, protected cohort queries.

9. Audit/replay: policy/evidence references, events and deterministic replay tests.

## Protected request flow

1. Validate input shape and size.

2. Verify session/identity.

3. Load active membership from trusted server-side state; never trust a client-supplied role or institution ID as proof.

4. Authorize institution + object + action + domain + purpose.

5. Fetch only required fields through a DAL and enforce time/quality rules.

6. Execute coupled state/event/outbox writes in a transaction.

7. Return a purpose-minimized DTO, not a raw database row.

8. Log request ID and sanitized event metadata, never raw student/finance/counselling data.

Current Next.js guidance recommends a DAL and checks inside every Route Handler/Server Action. Supabase docs distinguish table grants from RLS policies and state that secret/service-role keys bypass RLS. See links in README.md.

## Sensitive boundaries

General view: permitted attendance, academic, participation, skills and faculty feedback with freshness/completeness.

Finance: detail only in finance-authorized path; a general case may show only a permitted task status.

Counselling: referral status/minimum context only; no clinical notes in general case history.

Leadership: aggregates only; no identifiable small-cell breakout.

Worker: narrow access to due tasks and outbox; no arbitrary export endpoint.

## Transaction/idempotency rules

Case state + history + outbox intent commit together or fail together.

Same idempotency key cannot produce a duplicate mutation.

Worker retries are idempotent; external notification exactly-once delivery is not promised.

Policy versions immutable; source corrections create a new evaluation rather than silently rewriting the old decision.

## Deployment truthfulness

Local Docker/Postgres and managed Supabase are both options. Managed Auth/DB means not fully offline/on-prem. Only claim fully local operation after testing all network dependencies away. On-premises hosting is an operations choice, not an automatic privacy guarantee.

# 03 · Data Model and Data Dictionary

## Modeling principles

Every institution-owned row includes institution_id, even for the first single-institution demo.

Source facts, derived signal, reviewed case, task, follow-up and outcome are separate.

Finance and counselling payloads are not columns on a broad shared student/case record.

event_at, available_at, ingested_at, decision_at, created_at are not interchangeable.

Evidence snapshots are minimal and retention-bounded. Do not store a dropout probability in the MVP.

## Entity relationships

erDiagram
  INSTITUTIONS ||--o{ MEMBERSHIPS : has
  INSTITUTIONS ||--o{ STUDENTS : owns
  STUDENTS ||--o{ OBSERVATIONS : has
  STUDENTS ||--o{ FINANCE_OBSERVATIONS : has
  POLICY_VERSIONS ||--o{ SIGNALS : evaluates
  STUDENTS ||--o{ SIGNALS : receives
  SIGNALS ||--o{ EVIDENCE_PACKETS : explains
  SIGNALS ||--o| CASES : may_create
  CASES ||--o{ CASE_TASKS : contains
  CASES ||--o{ CASE_EVENTS : records
  CASES ||--o{ FOLLOW_UPS : gets
  CASES ||--o{ CASE_OUTCOMES : reviewed_as
  CASE_TASKS ||--o| RESTRICTED_TASK_DETAILS : optionally_has

## Core tables

| Table | Purpose | Rules/fields |
| --- | --- | --- |
| institutions | Institution boundary | Demo institution and status |
| institution_memberships | User/institution/role link | Active flag; server-controlled roles |
| students | Minimum identity/cohort | Pseudonymous external_ref, cohort, status; avoid unnecessary PII |
| processing_authorizations | Purpose and approved basis/status | Purpose key, basis type, current status, effective time, notice/policy reference |
| source_imports | Ingestion batch | Source, schema, digest/idempotency key, row counts/errors |
| student_observations | Attendance/academic/participation/skills/faculty feedback | Metric key/value, event/available/ingested times, source ref/version, quality state |
| finance_observations | Restricted fee-support data | Separate table, finance capability required |
| policy_versions | Immutable policy definition | Policy key/version/status/JSON/checksum/evaluator version |
| evidence_packets | Minimal frozen decision evidence | as_of_at, redacted snapshot, references, digest, retention/expiry |
| signals | Policy evaluation result | Rule/policy, packet, result, quality, explanation, review fields |
| intervention_catalog | Available support options | Domain, recipient role, purpose, human-approval flag, version |
| cases | Coordination case | Student/signal, intervention, state, owner, deadline, optimistic version |
| case_tasks | Deliverable subtask | Domain, generic label, assignee, state, due/accepted/completed timestamps |
| restricted_task_details | Restricted finance/counselling/placement/parent-review payload | Separate endpoint and purpose/domain authorization |
| case_events | Lifecycle history | Actor, event, before/after state, reason, request/idempotency IDs |
| follow_ups | Contact/service proof | Type, reached/delivered status, proof kind, event time, author, sanitized note |
| case_outcomes | Attributed observed result | helped/not_helped/mixed/unknown, time window, evidence kind, rationale |
| notification_outbox | Retryable notification intent | Adapter/template, safe payload, attempts/status/next attempt/idempotency key |

## Controlled values

Observation domains in general table: attendance, academic, participation, skills, faculty_feedback. Finance stays separate.

Signal result: attention_suggested, no_rule_triggered, unknown.

Quality state: sufficient, insufficient_evidence, stale_source, conflicting_source, missing_denominator.

Review decision: approve, modify, dismiss, request_more_data.

Outcome: helped, not_helped, mixed, unknown.

Task state: pending, assigned, accepted, in_progress, blocked, completed, declined, cancelled, overdue.

## Constraints and indexes

Unique (institution_id, external_ref) for students; unique import/idempotency keys; foreign keys for student/signal/policy/case/task links; indexes for (institution_id, state, due_at), (institution_id, student_id, available_at), and (institution_id, policy_version_id, evaluated_at). Validate JSON schemas in application code even when the storage type is jsonb.

## Retention/replay boundary

Replay is bounded by approved retention. Do not retain raw sensitive fields forever. Keep only what is needed to reconstruct the decision; specify expiry/deletion behavior. A digest of personal data is not anonymity.

# 04 · Authorization and Privacy Contract

## Identity model

Authentication proves identity; authorization determines the resources and actions allowed. A role name in request JSON, editable user metadata, or stale token is insufficient. Every protected request loads/verifies active membership and checks object scope in the server-side Data Access Layer (DAL).

Starter roles: faculty, hod, mentor, counsellor, placement, finance, leadership, institution_admin. Add student only if a student-facing flow is built. This is a restrictive proposed matrix, not a finalized institution policy.

## Capability matrix (proposed; confirm with organizer)

| Data/action | Faculty | HOD | Mentor | Counsellor | Placement | Finance | Leadership | Admin |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Academic evidence | Scoped | Scoped | Assigned | Minimal referral | Minimal referral | No | Aggregate | Operational metadata only by default |
| Fee detail | No | No by default | No | No | No | Authorized finance task | Aggregate | No automatic elevated access |
| Counselling detail | No | No | Referral status only | Authorized referral | No | No | Aggregate | No automatic elevated access |
| Submit concern | Yes | Yes | Yes | Assigned scope | Role scope | Role scope | No by default | Config-only |
| Approve ordinary support | Scoped | Yes | Assigned scope | Counselling referral only | Placement support only | Finance support only | No | Only when explicitly authorized |
| Assign/reassign | Limited | Yes | Assigned scope | Domain tasks | Domain tasks | Domain tasks | Operational aggregate | Configuration, audited |
| Identifiable records | Scoped | Scoped | Assigned | Referral scope | Placement scope | Finance scope | No | Minimum necessary only |
| Cohort aggregates | Where needed | Yes | Where needed | Where needed | Where needed | Where needed | Yes | Yes |
| Override/dismiss | Own authorized case, reason | Yes | Assigned scope | Domain scope | Domain scope | Domain scope | No | Policy changes separately governed |

“Scoped” requires course/assignment/relationship rules for a real institution. If the hackathon fixture does not implement this, document the simplification and use synthetic data only.

## Four authorization dimensions

1. Institution/object: active membership; object belongs to that institution.

2. Role/capability: active role permits the requested action.

3. Domain: finance/counselling/placement payloads are separated from general academic support.

4. Purpose: the use is permitted under the institution-approved authorization record. Legal basis must be assessed by the institution; do not assume every processing use rests on consent or that one checkbox authorizes all downstream uses.

A withdrawn optional purpose blocks new/pending optional use and invalidates cached eligibility. Withdrawal does not automatically determine erasure obligations; retention/deletion need a separate policy.

## DTO and logging rules

Use field allow-lists; never serialize a database row wholesale.

A mentor may receive an explicitly permitted generic task status, but not fee amount/debtor flag/finance note.

Counselling referral status is not a clinical record. No diagnoses or clinical notes in general case_events metadata.

Leadership receives aggregate data; suppress small sensitive cohorts. A configurable prototype threshold (e.g. below 5) is an engineering default, not a universal law.

Logs/errors/metrics exclude observation JSON, personal notes, fee details, counselling details, tokens and prompts that contain student information.

## Supabase/database safeguards

Deliberately configure both table grants and RLS; RLS alone does not revoke grants.

Never expose Supabase secret/service-role keys in the browser. Supabase documentation states these keys bypass RLS.

Prefer a user-scoped request-time client plus explicit DAL checks. If a privileged worker credential is used, isolate it, narrow the worker's queries, and treat it as a privileged service.

UI hiding and middleware are not sufficient protection; check permissions at every Route Handler/server mutation and data access.

## Must-pass negative tests

1. Anonymous protected request -> 401.

2. No active membership -> 403 or deliberately indistinguishable 404.

3. Cross-institution student/case/task ID -> denied without object disclosure.

4. Mentor asks for fee amount -> direct endpoint denied and field absent from DTO.

5. Faculty attempts counsellor-only operation -> denied.

6. Leadership asks for an identifiable case list -> denied.

7. Revoked/expired purpose blocks optional handoff.

8. Fake role or institution ID in request body does not change authority.

9. Server secret absent from browser bundle, source control and logs.

10. Small sensitive cohort suppressed and labelled.

## Safeguarding invariant

No punishment, suspension, discipline, parent notification or psychological diagnosis is automatically executed from a signal. Counselling referral and parent-contact options require authorized human review and case-appropriate permission. Adult-student parent contact is never assumed authorized.

# 05 · Import, Data Quality, and Temporal Integrity

## Boundary

The MVP uses simulated data. Begin with CSV/JSON adapters for the six PS6 categories. Do not implement a live EduEagle adapter until organizers provide the exact product/instance, schema, sample export, API/auth contract and permitted use. Map source-native fields into a neutral internal contract.

## Normalized observation example

{
  "external_student_ref": "SYN-1007",
  "domain": "attendance",
  "metric_key": "attendance_rate",
  "value": 0.58,
  "unit": "ratio",
  "event_at": "2026-09-18T00:00:00Z",
  "available_at": "2026-09-18T12:00:00Z",
  "source_system": "synthetic_csv_v1",
  "source_record_ref": "attendance-row-008",
  "quality": "valid"
}

SUTRA sets ingested_at at receipt; callers cannot backdate it. available_at records when the data was actually available to the decision process. If unknown, preserve unknown and exclude it from an as-of decision unless an approved rule explicitly handles it. Never silently substitute event_at for available_at.

## Domain handling

Attendance: numerator/denominator or defined ratio, course/session scope and observation window.

Academic: submission/assessment status, score/maximum and availability/release time; grade entry is not proof of release.

Participation: dated activity records, source and freshness; lack of LMS activity is not proof of disengagement.

Fee: restricted table/route; avoid broad exposure of amounts/notes.

Skills: rubric/version, assessed skill and evaluator/source.

Faculty feedback: structured observation, author/role and time; do not ingest speculative psychological labels.

Fields and units must be declared per domain. Malformed values are rejected, not coerced to zero.

## Import pipeline

1. Create a batch with source, schema version, digest, actor and receive time.

2. Validate file shape/schema and size limits.

3. Resolve student reference in the institution; unknown reference becomes a row error (do not auto-create real students).

4. Normalize to UTC and retain source timezone if supplied.

5. Validate domain, units, value ranges, denominators and availability fields.

6. Deduplicate by institution + source + stable source record/version or agreed idempotency key.

7. Write valid rows plus row errors transactionally or as a documented resumable batch; do not silently partially import.

8. Count received/accepted/duplicate/rejected/unknown-student/missing-time/stale-warning rows.

9. Finish as completed, completed_with_errors, or failed.

## As-of correctness (critical because of leakage research)

For a signal with cutoff T, an observation is eligible only if it belongs to the right student/institution; purpose and role allow its use; its quality is acceptable; available_at <= T when required; it falls within the policy window; and it was not invalidated/superseded as of T.

Filter before joins and aggregation. Never join later grades, final results, withdrawal status, future clicks, or post-cutoff source updates into an earlier decision. This is the engineering response to the 2026 OULAD preprint warning that future-information leakage inflated reported ROC-AUC; it is not evidence about SUTRA efficacy.

## Quality states

valid, missing, stale, conflicting, late_available, invalid, unknown. A missing required input becomes unknown/insufficient_evidence, not no_rule_triggered. A human can still raise a concern when automation lacks evidence.

## Acceptance tests

Importing the same file twice does not duplicate observations.

Unknown student reference is a row error and reveals no other student.

Grade available on day 9 is excluded from a day-7 decision, even if event_at is day 5.

Stale feed is labelled stale.

Missing/zero denominator prevents calculated ratio and returns insufficient evidence.

Conflicting sources are surfaced rather than averaged without policy.

Correction creates a new source version; old packet remains tied to its original version within retention.

A non-finance user cannot read fee observation payload.

# 06 · Versioned Policy Engine and Evidence Packet

## MVP approach

Use a small expert-authored deterministic policy set plus descriptive trends. Do not train/deploy a dropout classifier as a live decision-maker. A rule identifies a situation for human review; it does not explain personal circumstances, diagnose, or guarantee an outcome.

## Pure evaluator contract

evaluatePolicy({
  studentRef,
  institutionId,
  policyVersionId,
  asOfAt,
  authorizedObservationSnapshot,
  qualitySummary,
}) => {
  result: 'attention_suggested' | 'no_rule_triggered' | 'unknown',
  qualityState,
  triggeredRules: [{ ruleKey, rationaleCode, evidenceRefs, observedValues }],
  missingOrStaleDomains,
  explanationTemplateKey,
}

The evaluator is deterministic, side-effect-free and unit-tested, independent of HTTP/DB code. The caller performs authorization, eligibility filtering and evidence snapshot assembly. Never trust client-supplied evidence as authoritative.

## Immutable policy version

Each version stores policy_key, version, status (draft, published, retired), effective time range, rule definition, source/schema version, checksum, evaluator version, actor/timestamps and optional change note. A published version is never edited in place; changes publish a new version.

## Illustrative rule definition (threshold must be reviewed locally)

{
  "policy_key": "academic_support_check_in",
  "version": 1,
  "rules": [{
    "rule_key": "attendance_below_local_threshold",
    "required_domains": ["attendance"],
    "conditions": [{"metric":"attendance_rate","operator":"lt","value_ref":"institution.attendance_review_threshold"}],
    "window_days": 28,
    "freshness_hours": 168,
    "if_missing": "unknown",
    "suggested_interventions": ["mentor_check_in", "academic_tutoring_offer"]
  }]
}

This is a schema illustration, not a universal threshold or validated intervention mapping. Whitelist operators/fields; never execute arbitrary code embedded in JSON.

## Evidence packet minimum

Packet ID/schema version, internal student reference and as_of_at.

Policy version/rule and evaluator version.

Eligible source observation IDs + source versions.

Minimal redacted normalized values required to explain the trigger.

Observation window, denominator/completeness, freshness, missing/conflicting domains.

Result, explanation codes, checksum/digest, retention class/expiry and creation time.

Do not snapshot raw finance notes or counselling content into the general packet. Use separately authorized minimized evidence when a restricted domain is necessary. Replay is bounded by approved retention; a hash does not make personal data anonymous.

## Explanation output

Explain what was observed, source/time window and denominator, the exact configured condition, missing/stale/conflicting data, policy version and next review action.

Good: “Recent attendance is below the institution-configured review threshold. Three observations were available in this window. Participation data is stale; confirm it before interpreting engagement.”

Bad: “This student is lazy,” “will fail,” “is depressed,” “has a 92% chance of dropping out,” or any claim not derived from valid policy inputs.

## Review and override

Authorized reviewer can approve, modify, dismiss, or request_more_data. Capture actor, time, reason code and bounded rationale. Do not mutate the original policy-produced signal; store the human decision as a separate field/event. Changed input/policy produces a new evaluation related to the old one.

## Replay tests

1. Same packet + policy version + evaluator version -> identical result/explanation codes.

2. New policy version -> new evaluation; old decision does not mutate.

3. Observation available after cutoff -> excluded from old replay.

4. Missing/stale required data -> unknown, not no_rule_triggered.

5. Digest mismatch -> integrity error surfaced.

6. Restricted domain value does not appear in general evidence packet.

7. Override preserves original machine result and records distinct human decision.

# 07 · Case Lifecycle, Assignment, Deadlines and Worker

## Primary lifecycle

Suggested -> Under Review -> Action Planned -> Assigned -> Accepted -> Contact Attempted -> Support In Progress -> Follow-up Due -> Outcome Reviewed -> Closed

Explicit branches: Dismissed, Student Declined, Service Unavailable, Failed Contact, Referred, Reopened. This is a proposed lifecycle to make the PS6 workflow executable; organizer/staff workflow may require changes.

## Transition contract

Each mutation supplies to_state, reason where required, sanitized note and idempotency key. The backend derives from_state from the database. Validate institution/object/role/domain/purpose; current transition; approved action and owner; required outcome or explicit unknown/admin close reason; no punitive/diagnostic operation. Write state + event + outbox intent in one transaction.

## Assignment

Keep one primary coordinator per case in the MVP; use sub-tasks for domain teams.

Assignment and acceptance are separate events.

Reassignment requires a reason and preserves old/new owner history.

Show unaccepted/overdue cases in a supervisor queue with minimum necessary context.

If service unavailable, keep that state visible; do not count as delivered support.

## Domain tasks

Allowed domains: academic, mentor, finance, placement, counselling, parent-contact review. Shared task record contains only generic label/domain/state/owner/due date. Sensitive payload goes to a separate restricted record and route. Counselling referral is not storage for clinical notes. Parent contact for an adult is not assumed authorized.

## Deadline worker / outbox

1. Claim due tasks safely (row lock/claim strategy).

2. Recheck that task/case is open, still due and not previously escalated.

3. Resolve the relevant escalation policy and owner acceptance state.

4. Insert one escalation event with an idempotency key scoped to task + deadline version + policy version.

5. Insert notification intent in notification_outbox in the same transaction.

6. Sender attempts the approved adapter; records status/attempt/time/error code.

7. Retry transient failures with bounded backoff; move exhausted items to dead-letter/manual review.

For hackathon, in-app feed/simulated notification is acceptable only if clearly labelled. Outbox creation is not proof SMS/email was delivered. Do not make external network calls while holding the DB transaction open.

## Concurrency/idempotency

Idempotency keys for import submissions, transition, assignment, follow-up and outcomes.

Use DB uniqueness and optimistic case version/row locking; stale mutation returns 409.

Retries never duplicate logical escalation or outbox intent.

Deadline edits preserve old due time in event history and bump deadline_version.

## Controlled demo clock

Only enabled in local/demo mode. Inject a now provider into worker functions; never rewrite stored occurrence timestamps. A virtual effective_now may drive demo schedules. Production uses UTC wall time. Run scheduled work in a worker/cron environment instead of a long-running HTTP handler.

# 08 · API Contract

Base path: /api/v1. JSON. Every protected route requires an authenticated session. openapi/openapi.yaml is the starter contract; keep it aligned with implemented routes.

## Response conventions

Return purpose-minimized DTOs, never raw ORM/database rows.

Use UTC ISO 8601 timestamps.

Paginate list endpoints; cap limit at 100.

Every mutation requires Idempotency-Key. Same key must not create duplicate effects.

Statuses: 401 unauthenticated, 403 forbidden, 404 missing or intentionally undisclosed, 409 lifecycle/concurrency conflict, 422 validation/business rule failure, 429 throttled, 500 unexpected error.

{
  "error": {
    "code": "CASE_TRANSITION_NOT_ALLOWED",
    "message": "The requested transition is not valid for the current state.",
    "request_id": "req_demo_000042",
    "details": {"current_state": "assigned", "requested_state": "closed"}
  }
}

Errors must not reveal restricted values or object existence when policy requires an indistinguishable 404.

## Endpoint catalog

| Method | Path | Purpose |
| --- | --- | --- |
| GET | /health | Liveness only; no secret/config dump |
| POST | /imports | Submit validated synthetic CSV/JSON import |
| GET | /imports/{importId} | Authorized status/counts/errors for import batch |
| GET | /students/{studentId}/support-view | Role-filtered six-domain summary with freshness/completeness |
| GET | /students/{studentId}/observations | Authorized ordinary observations with domain/window filters; restricted domains separate |
| POST | /students/{studentId}/signals/evaluate | Evaluate published policy at cutoff; source evidence is selected server-side |
| GET | /signals | Authorized paginated queue |
| GET | /signals/{signalId} | Explanation, quality and allowed evidence summary |
| POST | /signals/{signalId}/review | Approve/modify/dismiss/request data with reason |
| POST | /signals/{signalId}/cases | Create persistent case from reviewed signal and approved intervention |
| GET | /cases | Authorized case queue with state/domain/due filters |
| GET | /cases/{caseId} | Case DTO and minimum necessary task status |
| POST | /cases/{caseId}/transition | Apply valid state transition; state/event/outbox transaction |
| POST | /cases/{caseId}/assignment | Assign/reassign primary owner |
| POST | /cases/{caseId}/accept-assignment | Assignee explicitly accepts/declines |
| POST | /cases/{caseId}/tasks | Create domain task from approved action |
| POST | /cases/{caseId}/follow-ups | Record attempt/reach/support delivery separately |
| POST | /cases/{caseId}/outcome | Record helped/not-helped/mixed/unknown and rationale |
| GET | /cases/{caseId}/history | Redacted, role-filtered history |
| POST | /cases/{caseId}/override | Reasoned authorized override; preserve prior decision |
| POST | /cases/{caseId}/reopen | Reopen with reason and next action |
| GET | /dashboard/cohorts | Aggregate-only cohort report with denominators/suppression |
| GET | /dashboard/operations | Assignment, acceptance, overdue, follow-up and outcome-known metrics |

Routes may be consolidated during implementation, but semantics/security invariants must remain. Do not use a generic PATCH /cases/{id} that accepts arbitrary status, owner, or sensitive fields.

## Example payloads

### Review a signal

{
  "decision": "modify",
  "selected_intervention_key": "mentor_check_in",
  "reason_code": "REVIEWER_SELECTED_ALTERNATIVE",
  "rationale": "Offer an initial check-in; confirm current context with the student."
}

### Create a case

{
  "selected_intervention_key": "mentor_check_in",
  "primary_owner_user_id": "00000000-0000-4000-8000-000000000101",
  "due_at": "2026-10-14T10:00:00Z",
  "purpose_key": "academic_support"
}

### Record a follow-up

{
  "follow_up_type": "contact_attempt",
  "contact_status": "student_reached",
  "occurred_at": "2026-10-13T09:30:00Z",
  "proof_kind": "staff_attestation",
  "note": "Student agreed to discuss available tutoring times."
}

A staff attestation is not the same as student confirmation. Preserve proof_kind.

### Record an unknown outcome

{
  "outcome_status": "unknown",
  "follow_up_window_end": "2026-10-20T00:00:00Z",
  "rationale": "Support session was completed, but evidence is insufficient to assess whether it helped.",
  "evidence_kind": "insufficient_evidence"
}

## Atomicity and concurrency

For transition/assignment/follow-up/outcome: begin transaction, load/lock target row, authorize, validate state/version, write business state, write event and outbox intent if necessary, then commit. If any write fails, rollback. Do not send external notifications inside the transaction.

## API acceptance

No endpoint trusts client-supplied role, institution, evidence set or from_state.

Forbidden fields never appear in the DTO.

Invalid transitions return 409 and cause zero writes.

Retried idempotent mutation creates no duplicate record.

All IDs, body sizes, filters, and list limits are validated.

Error envelope includes request ID but no sensitive payload.

# 09 · Follow-up, Outcomes, Audit and Cohort Analytics

## Distinguish delivery stages

1. action_offered - option proposed.

2. action_approved - authorized human decision.

3. action_assigned - owner/task exists.

4. owner_accepted - owner acknowledges responsibility.

5. contact_attempted - someone attempted contact.

6. student_reached - contact actually made under the proof policy.

7. support_delivered - agreed service/action occurred.

8. follow_up_completed - required follow-up was recorded.

9. outcome_known - reviewer recorded a non-unknown outcome.

A notification sent is not proof the student was reached. An appointment booked is not proof it occurred. A completed service is not proof it helped. A later grade increase is not proof the service caused it.

## Outcome vocabulary

helped: reviewer records a credible indication the support was useful within the defined window.

not_helped: available evidence indicates it did not help within that window.

mixed: combination of benefit and unresolved/negative signals under approved local guidance.

unknown: insufficient evidence, no response, follow-up not due yet, or outcome cannot be established.

Store recorder, recorded time, follow-up window, evidence/proof type and rationale. Never default missing outcomes to helped/not-helped.

## Audit event minimum

Every material event includes ID, institution, case/task/signal reference, event type, user or explicit worker actor, UTC timestamp, previous/new state where relevant, reason code, request/correlation ID, idempotency key and allow-listed metadata. Ordinary roles cannot edit history. Corrections create another event/version instead of silent rewrite. Do not claim a hash alone proves immutability.

## Cohort metric definitions

Every metric should return value, numerator, denominator, as_of, filters, suppressed, and definition_version (or equivalent).

| Metric | Proposed denominator-defined calculation |
| --- | --- |
| Approved actions assigned | approved actions assigned / eligible approved actions |
| Owner acceptance coverage | assigned actions accepted / assigned actions eligible for acceptance |
| First-contact coverage | cases with valid contact attempt / cases for which contact was due |
| Student reached | cases with status student_reached / contact-eligible cases; also show attempts separately |
| Follow-up completion | due follow-ups completed by deadline / follow-ups whose due time passed |
| Overdue burden | open tasks past due / open tasks with due time passed; include absolute backlog and age |
| Outcome-known coverage | reviewed non-unknown outcomes / cases eligible for outcome by report cutoff |
| Helped among known outcomes | helped outcomes / known outcomes (helped, not_helped, mixed), paired with outcome-known coverage |
| Median time to accepted owner | time from validated case/signal to first owner acceptance; also show unaccepted count |

Do not use closed as a proxy for success. Do not drop unreachable/unknown cases silently from relevant denominators.

## Privacy and reconciliation

Leadership gets aggregate metrics, not identifiable case lists by default.

Suppress small sensitive cohorts under a configured rule and disclose that suppression occurred.

Do not publish finance/counselling aggregates that reveal individual facts.

Use bounded cohort dimensions; do not provide arbitrary query APIs over sensitive fields.

Dashboard values are computed from database records/views, never hard-coded. Reconcile each card to the same case eligibility and time-window rules.

Replay displays original decision inputs/version and later events, subject to retention/erasure boundaries.

# 10 · Test and Acceptance Plan

## Test layers

1. Unit: policy operators, freshness checks, DTO allow-lists, role capability, transition table, metric denominators.

2. Integration: import->observations; policy->packet->signal; review->case; transition->event/outbox; worker->escalation; follow-up->outcome/dashboard.

3. Security negatives: forbidden roles, cross-institution IDs, restricted domain, withdrawn purpose, unauthorized override, small-cell aggregate.

4. Temporal/leakage: late availability, post-cutoff source, correction, stale feed, unknown release time, duplicate rows.

5. E2E demo: one case from signal to outcome; dashboard updates from stored records.

6. Resilience: retry same idempotency key, restart worker, malformed import, adapter failure.

## Must-pass gates

| Gate | Pass condition |
| --- | --- |
| PS6 coverage | Six domains represented; all demo stages link to one test case |
| Explanation fidelity | Trigger equals policy + frozen evidence; missing required input -> unknown |
| Temporal integrity | No available_at > as_of_at observation enters decision snapshot |
| Sensitive domains | Unauthorized finance/counselling values absent from API, errors, logs and aggregate |
| Lifecycle | Invalid transitions rejected; assignment/contact does not count as support delivered |
| Ownership | Assignment and acceptance separate with timestamps |
| Escalation | Controlled clock causes one escalation/outbox intent per deadline-policy version |
| Override | Permission and reason enforced; old decision remains traceable |
| Outcome integrity | Unknown preserved and denominator shown |
| Analytics | Counts reconcile to eligible cases/tasks/outcomes |
| Reproducibility | Clean migration + seed recreates demo without hand-editing results |

## Adversarial fixtures

Complete fictional student across all six domains.

Missing/zero attendance denominator.

Stale participation feed.

Grade in DB but available after decision cutoff.

Duplicate and corrected source rows.

Conflicting permitted sources.

Finance data visible to finance role but not mentor/faculty.

Counselling referral status but no clinical note in shared history.

Optional purpose withdrawn while referral is pending.

Signal dismissed with a reason.

Owner declines; reassignment history remains.

Overdue task and two worker retries.

Student unreachable -> outcome unknown.

Service unavailable -> not counted as delivered.

Same idempotency key retried after a timeout.

Request spoofs institution, role or prior state.

Leadership requests a cohort smaller than suppression threshold.

Punishment/diagnosis action attempt rejected.

## Suggested test names

policy_excludes_observation_available_after_cutoff; missing_denominator_returns_unknown_not_zero; mentor_dto_omits_fee_payload; cross_institution_case_is_not_disclosed; assignment_requires_acceptance; worker_retry_does_not_duplicate_escalation; contact_attempt_is_not_support_delivery; unknown_outcome_stays_in_denominator; replay_uses_original_policy_version; dashboard_counts_reconcile_to_cases.

## Limits

Passing software tests proves behavior for tested fixtures. It does not prove predictive precision on a real campus, legal compliance, usability, willingness to pay, improved retention, or causal intervention effect.

# 11 · Deployment and Developer Runbook

## Minimum environment

Node.js LTS supported by the pinned Next.js release; pin the exact version in repository.

TypeScript strict mode and schema validation (e.g. Zod) for every external input/output.

PostgreSQL, local Docker or managed.

One authentication provider (Supabase Auth is an option).

Committed migrations and repeatable synthetic seed.

Worker/cron runner for deadlines/outbox; do not rely on long HTTP requests.

Automated unit/integration/security tests.

Verify current framework package compatibility during setup rather than blindly using an unverified “latest” version.

## Suggested layout

src/
  app/api/v1/                 # thin route handlers
  lib/auth/                   # session/membership/capabilities
  lib/dal/                    # scoped query + explicit DTO maps
  modules/imports/            # schema, normalization, idempotency
  modules/policies/           # pure evaluator and replay
  modules/signals/            # review/override
  modules/cases/              # transitions, owner assignment
  modules/worker/             # deadline scanner, outbox sender
  modules/analytics/          # defined aggregate queries
  schemas/                    # request and source data validators
  types/                      # common enums/results
migrations/
fixtures/
openapi/

Keep business logic callable from unit tests without an HTTP request.

## Environment/secrets

Use .env.example for names/placeholders only. Never commit .env.local, DB passwords, Supabase server secret/service key, email credentials or real student exports. Separate local/dev/demo/prod values. Fail startup if required config is missing. The Supabase secret/service role key is server-only and bypasses RLS.

## First boot

1. Copy .env.example to ignored local env and add sandbox/demo credentials.

2. Create DB/project.

3. Apply migrations on clean DB; verify order.

4. Load fixtures/demo_seed.json through an idempotent seed script.

5. Create synthetic test identities/memberships.

6. Run all unit, integration and negative authorization tests.

7. Confirm secrets do not appear in browser output/logs.

8. Run E2E demo steps below.

## Migration discipline

Every schema change is a numbered committed migration.

Do not rely on manual dashboard edits as the only schema record.

Test fresh DB installation and previous-version upgrade where applicable.

Destructive changes need backup/restore and compatibility planning.

Seeds are synthetic; do not copy real records into public fixtures.

## Logs/health

Log request ID, route, status code, duration, pseudonymous actor reference, case/event IDs, import errors and worker attempts. Never log raw source values, notes, finance/counselling details, tokens, or private prompts. Health routes return no credentials or detailed infrastructure information. Monitor import rejects, failed outbox, overdue work, denials and transition conflicts.

## Rollback/recovery

Revert app if DB changes remain backward-compatible.

For failed migrations restore tested backup or use a forward-fix; do not manually rewrite event history.

Failed notification stays retryable; it is not support delivered.

Worker restarts reload due work from DB; in-memory queue is not authoritative.

Seed reset is permitted only in local/demo and must refuse production mode.

## Demo runbook

1. Start fresh local/test environment; migrate and seed.

2. Log in as mentor/advisor; inspect evidence, policy version, window and freshness.

3. Review/modify recommendation; create case and assign owner.

4. Log in as assignee; accept separately, record contact attempt separately from service delivery.

5. Advance the demo/test clock and run worker; show one escalation.

6. Record follow-up and unknown or clearly synthetic outcome.

7. Open cohort dashboard; reconcile its counts to the same case.

8. Switch roles and demonstrate restricted finance data.

9. Replay signal; show post-cutoff grade excluded.

No demo step should require manually editing a DB row or dashboard number.

# 12 · Decisions, Assumptions and Open Questions

## Recommended decisions

| ADR | Decision | Reason | Revisit when |
| --- | --- | --- | --- |
| 001 | Modular monolith, Next.js/TypeScript + DAL + PostgreSQL | Few moving parts, complete lifecycle | Measured requirement demands separate service/scaling |
| 002 | Versioned deterministic rules first | PS6 requires explanation/action, not learned model | Validated local benchmark shows added decision utility at fixed alert burden |
| 003 | Separate sensitive domain payloads | Reduces accidental finance/counselling exposure | Institution formally approves full role/purpose matrix |
| 004 | Explicit state machine and owner acceptance | Assignment/contact is not completion | Real workflow walkthrough changes semantics |
| 005 | As-of evidence and bounded replay | Prevent leakage and silent policy drift | Retention review sets stricter boundary |
| 006 | DB-backed worker/outbox | Durable deadlines and retries | Hosting/scheduler needs are confirmed |

See decisions/ADR-001 through ADR-003 for recorded rationale.

## Working assumptions

1. Hackathon prototype uses synthetic data and one demo institution.

2. Team can use Next.js/TypeScript/PostgreSQL; if not, choose the replacement before Phase 1.

3. PS6's role list is the starting point; object-level scopes need clarification.

4. An in-app/simulated notification adapter is acceptable unless real notification delivery is explicitly required.

5. Policy thresholds/intervention maps are illustrative, not universal or validated.

6. Outcome notes are attributed observations, not causal estimates.

7. Real EduEagle integration waits for actual schema/API/auth details.

## Questions to send the organizer

1. EduEagle: Which exact product/instance? Can organizers supply schema, sample export, API docs, auth, limits and sandbox credentials? Is a simulated adapter acceptable?

2. Roles: Must all six named roles be functional, or can some be represented as restricted handoffs? Who owns approval/escalation?

3. Consent/purpose: Which actions must be toggled? Who may withdraw permissions, and which institutional uses have a basis independent of consent?

4. Intervention menu: Must every example work, or is one end-to-end academic/mentor flow plus restricted finance/placement paths enough? What review is needed for parent contact/counselling?

5. Follow-up proof: Is a staff log sufficient, or is acknowledgement, appointment attendance, student confirmation or an attachment required?

6. Outcome: What qualifies as “helped,” what is the time window and who verifies it? Is explicit unknown acceptable?

7. Escalation: Required SLA, business calendar and routing chain? Is a controlled clock/simulated notification acceptable?

8. Cohort dashboard: Which cohorts/metrics? Any mandated small-cell threshold?

9. Hosting: Are Supabase/managed services permitted? Is full offline/on-prem required or only a potential future mode?

10. Judging: Build deadline, demo length, score rubric, external API/model restrictions?

## Questions for future institutional discovery

Where does an actual support handoff fail, and how often?

Who owns a case and what support capacity exists?

Which source is authoritative, and when is data actually available to staff?

Which identifiers, imports and integrations are allowed?

Who may see finance/counselling status and detailed payload?

What retention, correction, complaint, access review and deletion rules apply?

Who is buyer/budget owner, and what current workflow would SUTRA replace or complement?

## Go/no-go boundary

Go: build a complete responsible support loop on synthetic data.

Not yet justified: claims of retention uplift, predictive superiority, Indian market fit, willingness to pay, legal-compliance certification, real EduEagle compatibility, or efficacy superior to established platforms.

# 13 · Backend Implementation Backlog

Use these as issues. Each item should ship code/tests, not just a merged PR. Assign named owners based on actual team strengths.

## P0 - contracts

☐ B0.1 Confirm framework/auth/database and pin versions.

☐ B0.2 Confirm demo institution, role list and restricted-domain boundaries.

☐ B0.3 Lock enums, timestamps, error envelope and transition contract.

☐ B0.4 Mark organizer questions resolved/unresolved; keep simulation behavior explicit.

Done: contracts reviewed by backend, frontend and integration owners.

## P1 - database/security foundation

☐ B1.1 Config validation and safe secret loader.

☐ B1.2 Migration runner + core schema.

☐ B1.3 Session validation and active membership lookup.

☐ B1.4 DAL authorization helper: institution + object + role + action + domain + purpose.

☐ B1.5 Complete explicit RLS policies and least-privilege grants; test with authenticated/anonymous/worker identities.

☐ B1.6 DTO mapper and safe error mapper.

☐ B1.7 Negative tests for unauthenticated, inactive member, cross-institution and sensitive domain.

Done: no feature route can ship without DAL guard; RLS is policy-tested, not merely enabled.

## P2 - ingestion/time

☐ B2.1 Define versioned schema for all six PS6 domains.

☐ B2.2 Import batch/row-error contracts.

☐ B2.3 Normalize timestamps and validate values/denominators.

☐ B2.4 Implement stable dedupe/idempotency key.

☐ B2.5 Add stale/missing/conflict flags and separate restricted fee path.

☐ B2.6 Add late-grade, duplicate, correction and missing-denominator fixtures.

Done: counts reconcile; late data does not enter as-of decision.

## P3 - policy/signal

☐ B3.1 Policy JSON schema and immutable policy version records.

☐ B3.2 Server-side as-of selector; test available_at <= as_of_at.

☐ B3.3 Pure deterministic evaluator.

☐ B3.4 Redacted evidence packet with retention metadata.

☐ B3.5 Transactionally persist packet + signal + version.

☐ B3.6 Signal queue/detail DTO.

☐ B3.7 Replay, stale and missing-evidence tests.

Done: same frozen packet/policy reproduces; changed inputs yield new evaluation.

## P4 - human review/intervention

☐ B4.1 Seed approved intervention catalogue and recipient roles.

☐ B4.2 Approve/modify/dismiss/request-data operations.

☐ B4.3 Reasoned override and history event.

☐ B4.4 Restricted finance/placement task and referral option.

☐ B4.5 Test unauthorized counselling/parent-contact/finance routing.

Done: recommendation is distinct from approved action; sensitive payload stays restricted.

## P5 - cases/worker

☐ B5.1 Transition table and explicit transition endpoint.

☐ B5.2 Create case from approved signal/action.

☐ B5.3 Assign/reassign/accept/decline with event history.

☐ B5.4 Due date and escalation policy.

☐ B5.5 Transactional outbox intent.

☐ B5.6 Worker claim/send/retry/dead-letter behavior.

☐ B5.7 Idempotency/concurrency/controlled-clock tests.

Done: full case path and one escalation without duplicate events.

## P6 - outcomes/analytics

☐ B6.1 Follow-up proof kind, author and time.

☐ B6.2 Outcome statuses + rationale.

☐ B6.3 Metric query definitions/denominators.

☐ B6.4 Small-cell suppression and aggregate-only leadership DTO.

☐ B6.5 Dashboard reconciliation tests.

Done: unknowns visible; metrics reconcile with source records.

## P7 - hardening

☐ B7.1 Role × endpoint × domain negative-test matrix.

☐ B7.2 Secret-in-bundle/log test.

☐ B7.3 Correction/retention/replay-boundary tests.

☐ B7.4 Worker restart/outbox failure tests.

☐ B7.5 Clean migration + seed + e2e run.

Done: all must-pass gates pass or a known gap is documented for judging.

## P8 - integration/demo

☐ B8.1 Idempotent synthetic seed/reset script.

☐ B8.2 OpenAPI and frontend contract aligned.

☐ B8.3 Fresh-teammate start/test commands in repo README.

☐ B8.4 Rehearse lifecycle + restricted-access + late-data moments.

☐ B8.5 Prepare offline fallback route/screens if network fails.

Done: teammate can reproduce the demo from this pack without ad hoc DB edits.